Manfred Maiers sent an offer

10:11 PM

Contextual Digital Media Display System – POC
(Patent Pending)
1. Project Overview
1.1 Objective
Develop a desktop-style Config Tool that enables a user to:
• register media records in the existing backend Supabase database (including bulk import),
• link contextual metadata to media:
o location,
o event,
o person,
o tag,
• create slideshow definitions using filters,
• resolve which media belong to a slideshow,
• generate pre-rendered composite master images using a fixed 3-panel layout,
• export a slideshow folder containing ready-to-play images.
2. POC Intent
The POC will implement:
👉 Simplified playback using pre-rendered master images
The POC must validate:
• metadata-driven media organization,
• filter-based slideshow creation,
• visual effectiveness of the 3-panel storytelling layout,
• usability of exported slideshow (a list of images) on:
o tablets,
o digital photo frames,
o standard image viewers.
3. Required Config Tool Responsibilities
The Config Tool shall:
• register single and bulk media records in the existing database,
• add location (link local fixed map images), event, person, and tags to the database
• link media context:
o location,
o event,
o person,
o tag,
• create slideshow definitions using filters,
• resolve which media belong to a slideshow,
• generate pre-rendered composite images for each slideshow item,
• export a slideshow folder named after the slideshow.
👉 Export target: local file folder only
4. Scope of Work
4.1 Included Deliverables
A. Desktop Application
A desktop tool providing:
• local filesystem access,
• database integration,
• slideshow creation,
• mandatory composite rendering engine,
• local export functionality.
________________________________________
B. Database Integration
• Connect to existing backend Supabase database
• Perform CRUD operations using existing schema
• No authentication needed for POC (RLC disabled)
• Database tenant (already in database) needs to be selected
________________________________________
C. Media Registration
• Single and bulk image import
• Metadata linking (single and bulk)
________________________________________
D. Slideshow Builder
• Filter-based creation
• Preview and persistence
________________________________________
 
E. Composite Rendering Engine
For each slideshow item, the tool shall:
• generate a final master image,
• use the fixed 3-panel layout:
o top: main media image,
o bottom-left: location map,
o bottom-right: metadata panel,
• include:
o event (icon + label),
o activity,
o date,
o persons (icons),
o tags (icons).
Orientation Support (NEW REQUIREMENT)
The rendering engine shall support:
• Landscape mode
o 1920 × 1080 (default)
• Portrait mode
o 1080 × 1920
 
Selection Behavior
• Orientation shall be selectable at slideshow generation time
• The selected orientation shall apply to all slides within that slideshow
• The layout must adapt proportionally while preserving:
o panel hierarchy,
o spacing ratios,
o visual consistency
Constraints
• No dynamic or per-slide layout changes
• No user-defined templates
• Only two fixed orientations are supported
5. Functional Requirements
5.1 Reference Data
CRUD for metadata entities
________________________________________
5.2 Media Registration
• Bulk directory import supported
________________________________________
5.3 Slideshow Builder
• Multi-filter logic
• Preview + persistence
________________________________________
5.4 Composite Rendering
• Supports two fixed orientations:
o Landscape (1920×1080)
o Portrait (1080×1920)
• Deterministic rendering
• Fixed layout per orientation
• No runtime variability
________________________________________
5.5 Export
• Sequential image naming
• Local folder export
________________________________________
6. Output Targets
• Local export folder only
Playback handled externally.
________________________________________
7. Non-Functional Requirements
• Windows support
• Stable DB connectivity
• Image-only support
________________________________________
8. Constraints (Locked)
• images only
• one slideshow at a time
• manual file transfer
• no login
• no multi-tenant
• no video
• no advanced transitions
________________________________________
9. Exclusions
• Tablet app
• Manifest system
• Backend development
• Sync features
________________________________________
10. Deliverables
• PC desktop app
• Rendering engine (landscape + portrait)
• Export capability

Great lets get this started. We should also define the remaining phases of the POC and their deliverables. I think the app menu provides a decent guide through the phases:
The tool should have a simple menu:
o Connect to database and select user/tenant (Phase 1)
o Import local medial -> database
- Show local directory (Phase 1)
- add to database (Phase 2)
o Add/modify metadata (like add events to the event table) (Phase 3)
o Assign metadata to images (Phase 4)
o Configure (select metadata filter) slide show and generate slide show images (Phase 5)

Payments after approval of each phase, POC can be canceled at any phase. Phase deliveries includes source code.
Phase 1: $200
Phase 2: $200
Phase 3: $250
Phase 4: $200
Phase 5: $400

# 📄 Documento actualizado (SOW + cambios del cliente)

## 🧩 1. Overview del proyecto

Proyecto:
Contextual Digital Media Display System – Config Tool (POC)

Objetivo:
Desarrollar una aplicación desktop que permita:

- registrar media (imágenes)

- asociar metadata contextual

- crear slideshows basados en filtros

- generar imágenes compuestas (render final)

- exportar contenido listo para reproducción

👉 El sistema forma parte de una plataforma mayor de contextual storytelling multi-dispositivo

# 🧠 2. Arquitectura conceptual (ACTUALIZADA)

## Flujo principal:

Media (foto)
↓
Metadata (location, event, person, tags)
↓
Context resolution
↓
Composite rendering (3-panel layout)
↓
Export (device-agnostic slideshow)

## 🗺️ Nueva estructura de datos (IMPORTANTE)

Definida por el cliente:

location
  ↓
map_reference
  ↓
visual_asset
  ↓
local file (map image)

👉 Esto significa:

- DB → define relaciones

- App → gestiona archivos locales

# 💾 3. Almacenamiento local (NUEVO)

Ubicación confirmada:

C:\Users\<User>\AppData\Local\MediaConfigTool\

Estructura sugerida:

MediaConfigTool/
├── maps/
├── icons/
├── cache/

👉 visual_asset apuntará a estos archivos

# 🧩 4. Fases del proyecto (ACTUALIZADAS)

## 🟢 Phase 1 — COMPLETADA ✔

- conexión a Supabase

- carga de tenants

- selección de tenant

- exploración de carpeta local

- preview de imágenes (galería)

### ⚠️ Mejora pendiente:

- corregir orientación de imágenes (EXIF)

## 🟡 Phase 2 — ACTUAL

Objetivo:
Registrar imágenes en base de datos

### Funcionalidades:

- seleccionar imágenes

- importar a DB

- almacenar:

  - ruta local

  - nombre archivo

  - fecha/hora (EXIF) ⚠️ IMPORTANTE

  - posiblemente orientación

👉 NO incluye:

- metadata avanzada

- rendering

- upload de imágenes

## 🟠 Phase 3

Metadata management (CRUD)

- crear/modificar:

  - locations

  - events

  - persons

  - tags

### 🔥 NUEVO REQUISITO:

- asociar location con mapa local

- usar:

  - map_reference

  - visual_asset

## 🔵 Phase 4

Asignación de metadata a media

- linking:

  - media ↔ location

  - media ↔ event

  - media ↔ person

  - media ↔ tag

### 🔥 NUEVO REQUISITO:

- preservar fecha/hora original

- usar timestamp en slideshow

## 🟣 Phase 5

Slideshow + Rendering

- generación de imágenes finales

### Layout fijo:

- top → imagen principal

- bottom-left → mapa

- bottom-right → metadata

### Orientaciones:

- landscape → 1920x1080

- portrait → 1080x1920

# 🖼️ 5. Rendering (ACTUALIZADO)

Cada imagen generada incluye:

- imagen original

- mapa (desde AppData)

- metadata overlay:

  - evento

  - actividad

  - fecha

  - personas

  - tags

👉 basado en concepto de sistema contextual

# ⚠️ 6. Requisitos técnicos clave (ACTUALIZADOS)

## ✔ Confirmados

- Windows desktop app (WPF)

- Supabase REST API

- sin autenticación (POC)

- export local

- imágenes únicamente

## 🔥 NUEVOS REQUISITOS

### 1. Orientación de imágenes

- respetar EXIF

- igual que Windows Explorer

### 2. Timestamp original

- usar fecha/hora real de la foto

- necesario para slideshow

### 3. Assets locales

- mapas e iconos en AppData

- DB solo referencia

### 4. Entrega por fase

- cada fase → ejecutable simple

# 📦 7. Entregables

Por fase:

- ejecutable Windows

- portable (sin instalación compleja)

# 🧠 8. Visión del producto (CLAVE)

👉 No es solo una app

Es:

💥 Contextual Memory System

- conecta media + contexto

- transforma fotos en historias

- multi-dispositivo

Según el cliente:

“Not a photo frame. A storytelling system.”

# 🚀 9. Implicaciones técnicas (muy importantes)

## Debes diseñar pensando en:

- reutilización de lógica

- separación UI / core

- export independiente del dispositivo

- uso de metadata como base del sistema

# 💥 10. Estado actual

- Phase 1 → ✔ completada y aprobada

- Phase 2 → 🚀 en curso

# 🔥 Conclusión

👉 El scope está ahora:

- más claro

- más definido

- más orientado a producto real

👉 Y tú estás en una posición MUY buena:

- cliente satisfecho

- visión compartida

- continuidad asegurada